# Logbook
This is your logbook. Insert here all relevant information regarding the evolution of your project
## Weekly Report
### 1st Week Report
In the first week we were all introduced to ourselves as new team members. For two days we had team building activities, what helped us during next days, as we had to choose between various topics to do one. After everyone giving theirs opinion we agreed on Metallic & Fabric Dome to be our first choice.
### 2nd Week Report
On Monday we were informed that our project is going to be our first choice. Knowing that, we were able to start thinking about the topic. We prepared list of questions to our supervisors, after hearing answers, we had an other meeting with our main supervisors, Abel Duarte and Fernando Ferreira, who explained us possible materials, structures of the dome etc.
### 3rd Week Report
In this week we started to work on our project- we divided tasks and goals among team members, we created the first draw of Gantt Chart. We also thought about use of our product-how we are going to sell it as, we decided that’s going to be a winter garden.
### 4th Week Report
During this week we made a logo and leaflet, we also started to work on wiki-state of the art, marketing and project management. We accomplished to do a the black box diagram and the structural drawings.
### 5th Week Report
In the fifth week, we did a cardboard model of our dome, we also improved our structural drafts of the dome. We started to create a material list for our dome. We continued working on wiki.
### 6th Week Report
We continued working on wiki, also list of materials. We started to design door and windows.
### 7th Week Report
We finished our wiki report and also an interim presentation.
### 8th Week Report
After presenting our interim report and getting feedback from supervisors and teachers, we started to improve it-some grammatical mistakes and content, everyone is working on the part they wrote before:
Introduction-Klaudia
State of the Art-Arne
Project Management- Klaudia
Marketing-Arne and Klaudia
Sustainability-Jairo and Gargely
Ethics-Bogdan
We also continued working on the design of windows and door.
### 9th Week Report
Student Week
### 10th Week Report
## Meetings
### 1st Meeting (2016-02-25)
#### Agenda:
1. Presentation
2. Modus operandi
3. Project proposals
4. Electronic Logbook
#### Minute:
In the first meeting all of the subjects to projects were presented and briefly described by teachers. After that we were told that we had to choose three that we were most interested in and send an email with a list.
### 2nd Meeting (2016-03-03)
#### Agenda:
1. This will be our first meeting with our supervisor(s), concerning our project's topic. With this meeting, we would like to obtain a better understanding about what is expected from us and how we should start the project.
2. Here are some agenda points that we would like to discuss:
  1. A general clarification about our project.
  2. Is there already a price limit for the dome or is it a part of our research ?
  3. If we build a full scale model and we have to exceed our budget in orde to build it. Is it possible to obtain extra money for the project ?
  4. What about the windows: can we choose how many windows we want ? In what material should they be constructed?
  5. How should the communication be with our supervisors? If we suddenly have some important questions, can we ask them immediately or should we make an appointment first ?
  6. If we have some other good ideas for the dome which aren't described in the project description, can we implement them in the dome as well? Or should we really stick with the objectives that were described in the project description ?
  7. What is our target ? to which people are we going to sell it to?
  8. Should we make a brand for our product? (logo, name, etc)
#### Minute:
In the second meeting all of our questions were answered, also we were given more details about our project and possibilities of constructing the dome. We were also told to start working on our wiki.
### 3rd Meeting (2016-03-10)
#### Agenda:
1. Continue our general research
2. Search the standards
3. Decisions about the materials
Questions for the meeting:
- The software that will be used for the operation of the doors and windows, should we make it or can we use existing software?
- If we want to use microcontrollers, can we use the microcontrollers available at ISEP?
- Do we also have to make electrical plans for the project?
- About the fabric: Is it mandatory that the fabric covers the dome in one piece? Maybe it is also a possibility to implement the fabric in the modular pieces.
- There deadline for the Black Box Diagram is next Monday. Is there going to be more information about it?
#### Minute:
First, we were explained that we need to precise the purpose of our dome, then all of our question could be answered. We found out that we have to make a list of all materials that we will need to design and build the dome. What is more we need to correct our Gantt Chart and work on wiki.
### 4th Meeting (2016-03-17)
#### Agenda:
1. Continue our general research
2. Quantity of materials and prices
3. Structure of the nodes
4. Marketing
Things we would like to discuss:
- Should there also be sensors outside of the dome or is it sufficient to have them only outside of the dome?
- V3 or V4 structure
- Windows and doors: linear electric actuator vs servomotor
- Can we borrow an arduino from school ?
#### Minute:
- We need to think about power source
- V3 struture is easier for us to design and build
- Decide on scale of the model, what size is going to be the material that will cover the dome
- Decide on mechanism which we are going to use for door and windows, think about sensors which are going to monitor if the door or windows are open, closed
- Do schematics-further information for what we are going to do
- Correct black box diagram-add colours, connect power supply to everything etc.
### 5th Meeting (2016-03-30)
#### Agenda:
- Finish state of the art
- Marketing plan
- Structure of the door
- Quantity of materials and prices
- Make the flyer
Things we would like to ask/discuss:
- Can we find the english version of different standards via school ?
- Structure of the dome
- Do we have to use the same materials for the scale model as we would use for the actual dome?
#### Minute:
- We need to improve our weekly reports
- Think about how our door and windows are going to work (what kind of solution and type of the door, windows) then we can decide about systems to open/close them
- Think about base for the dome
- Supervisors suggested us the idea of different colours for different parts of the dome, so it will be easier to assample. We also need to take under consideration colour blinded people
- We have to use the same fabric for the dome, but it may not be possible to use the same material for the structure
### 6th Meeting (2016-04-06)
No agenda
### 7th Meeting (2016-04-14)
#### Agenda
- We are a little over budget, but since we use the same motor for both scale models, can we only buy 1 motor and switch them everytime we want to work with the other scale model ? Or do the scale models need to work at the same time ?
- For the deadline for the interim report: Do we need to upload a paper as well or is the report on the wiki page enough ?
#### Minute:
- Correct the tables (dots, spaces, etc.)
- Upload the tables as a doc
- Create drawings about the window and door opening mechaninsms
- Choose another servo which has an acceptable datasheet
- Finish the Wiki
### 8th Meeting (2016-04-27)
- For the functional tests, We were thinking about using a finite element program to control the strength and safety of the dome. Is this sufficient or do we also need to do some tests in real life ?
- About mechanisms implemented on windows and door, Should we simulate each one of them in a program?
- Also for the functional tests, When will we obtain materials to start working?
#### Minute:
- We were corrected that we will be not running a test, but a modulation (helps us not with the real behaviour of structure)
- We need to define door and windows-how and when it's going to open/close; define junction-how to assamble, how long it should take to assamble
- We need to do a final drawing to obtain materials and animation of door and windows
### 9th Meeting (2016-05-12)
No agenda
### 10th Meeting (2016-05-19)
Should we make our scale model in the EPS class or can we build it somewhere else ?
#### Minute:
- We need to prepare our scale model in workshop at university, because we can't take our materials home.
- Rules in workshop must be obeyed, so we need to get to know them and the schedule before starting the work, as only space and tools of workshop can be used.
- We also showed an animation of windows-we need to improve the design, and make some more detailed calculations.
### 11th Meeting (2016-06-02)
- Our servo motor doesn't work:
- Is there a shop in portugal where we can buy a new one ? If no, what was the shipping time of the servomotor on the online shop ?
- Our dome (2 meters in diameter) won't propably be able to stay in the lab for the whole time. Is there a place where we can put our prototype ?
## Activities
Please register here all project activities
Start	End	Task	Description	Who